**2025 Meeting Schedule for MAC Monitoring Development**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Time** | **Place** | **Task** |
| April 9 | 0900-1100 | Virtual | Finalize schedule, discuss question structure and metadata |
| May 14 | 0900-1300 | In Person – Jackson | Finalize monitoring questions – by theme |
| June |  | Tag Meeting Interface | Get input from TAG on how to develop a good monitoring strategy and solicit participation |
| June 11 | 0900-1300 | In Person – Jackson | Build out fire/watershed questions – finalize question, metrics and desired conditions. Teams might need to meet outside of our regular meetings. Assign a lead for each theme. |
| July 9 | 0900-1300 | In Person – Jackson | Build out vegetation/wildlife questions - finalize question, metrics and desired conditions. Teams might need to meet outside of our regular meetings. Assign a lead for each theme. |
| August |  | MAC Interface | Make sure we are tracking with the modelling and the proposed action. |
| August 13 | 0900-1100 | Virtual | Finalize questions to present to full ACCG/MAC Project – Questions, Metrics, etc. |
| August 20 |  | ACCG | Present to full ACCG meeting. |
| September 10 | 0900-1100 | Virtual | Review data methodology and data sources and thresholds and triggers |
| October 8 | 0900-1300 | In Person - Jackson | Finalize all metadata associated with each questions – come prepared to develop thresholds and trigger points |
| October |  | Collaborative Meeting | Schedule meeting with other monitoring groups in Central Sierra – North Yuba, Lake Tahoe West, HELP, SERAL, etc. to make sure we are tracking well together |
| November 12 | 0900-1300 | In Person - Jackson | Review of draft monitoring strategy |
| December 10 | 0900-1200 | Virtual | Review of draft monitoring strategy |
| January 14 | 0900-1100 | Virtual | Review materials to present to full ACCG Meeting |
| January 21 |  | ACCG | Present draft MAC monitoring strategy to full ACCG/MAC Team |