# MAC Monitoring Quick Glance Table

1/16/2026

# Implementation Monitoring Questions

| # | Sub-theme | Project Purpose & Need | Question | Indicators |
| --- | --- | --- | --- | --- |
| 1 | Wildfire Risk Reduction | Reduce risk of wildfire to communities and their assets. | What percentage of the WUI surrounding at-risk communities have received wildfire mitigation treatments? | 1.1 Acres by treatment type in the WUI |
| 2 | Safe Ingress/ Egress Routes | Reduce risk of wildfire to communities and their assets. | How many miles of ingress/egress routes have been maintained or improved? | 2.1 Miles of fuel break or associated treatments along ingress/egress routes |
| 3 | Habitat & Biodiversity | Improve and protect plant and wildlife habitat. | Are project design features and mitigations effective in protection of target species? | 3.1 Project activities in avoidance areas identified and avoided 3.2 Acres of treatment of non-native species 3.3 Acres of sensitive areas identified and avoided |
| 4 | Watershed Integrity | Improve and protect watershed integrity. | Are project Best Management Practices (BMPs) [designed to protect beneficial uses of water] being implemented as planned? | 4.1 BMPs planned and implemented |
| 5 | Fire Process Reestablishment | Reestablish fire processes. | What acreage has been treated with prescribed fire or allowed to burn under managed conditions within the past 5, 10 years? | 5.1 Acres of treatments by ignition type (e.g., prescribed fire, managed wildfire) 5.2 Acres/miles of treated fuel breaks |

# Social/Economic Monitoring Questions

| # | Sub-theme | Project Purpose & Need | Question | Indicators |
| --- | --- | --- | --- | --- |
| 6 | Traditional Ecological Knowledge (TEK) | Improve and protect plant and wildlife habitat and biodiversity. Protect or enhance ecosystem services. | How many management activities have incorporated Traditional Ecological Knowledge in the planning or execution phases in the past year? | 6.1 Number of management activities 6.2 Type of TEK incorporated |
| 7 | Traditional Ecological Knowledge (TEK) | Improve and protect plant and wildlife habitat and biodiversity. Protect or enhance ecosystem services. | Have California Native American Tribes participated in at least 3 planning or monitoring meetings annually? | 7.1 Number of meetings |
| 8 | Jobs and Forest Products | Provide jobs and forest products. | How many local (Amador, Calaveras, Alpine, Tuolumne, El Dorado Counties) jobs and contracts have been created or maintained through restoration and management activities over the past year? | 8.1 Number of local jobs or contracts 8.2 TREAT Model |
| 9 | Jobs and Forest Products | Provide jobs and forest products. | What volume of forest products (e.g., timber, biomass) have been harvested by treatment type in the project area? | 9.1 Estimated/ actual volume (biomass, sawlog- tons per acre) |

# Effectiveness Monitoring Questions

| # | Sub-theme | Project Purpose & Need | Question | Indicators |
| --- | --- | --- | --- | --- |
| 10 | Wildfire Risk Reduction | Reduce risk of wildfire to communities. Increase forest resilience to natural disturbances and stressors. | What percentage of fuel breaks are being maintained or improved? | 10.1 Canopy cover (overstory, understory) within fuel breaks |
| 11 | Wildfire Risk Reduction | Reduce risk of wildfire to communities and their assets. | Has there been a measurable reduction in the risks of wildfire to communities following treatments? | 11.1 Probability of Low, Moderate and High fire severity 11.2 Conditional Burn Probability |
| 12 | Wildfire Risk Reduction | Increase forest resilience to natural disturbances and stressors. Reestablish fire processes. | Did all fuel treatments in the MAC landscape reduce fire risk across the general forest and in the long term? | 12.1 Probability of Low, Moderate and High fire severity 12.2 Conditional Burn Probability |
| 13 | Wildfire Risk Reduction | Increase forest resilience to natural disturbances and stressors. Reestablish fire processes. | Have treated areas seen a measurable reduction in fuel loads (e.g., tons per acre)? | 13.1 Surface fuel loading (1-, 10-, 100-hour fuels and fuel bed depth) 13.2 Height to Live Crown for trees, maximum fuel height for non-tree fuels |
| 14 | Forest Resilience/ Resistance | Increase forest resilience to natural disturbances and stressors. Reestablish fire processes. | Has the density, composition and structure of forest vegetation been maintained or improved to increase resilience to human and natural disturbances (e.g., wildfire, drought)? | 14.1 Composition: Vegetation types 14.2 Density: Trees per unit area (e.g., acres) by quadratic mean diameter, vegetation type and status 14.3 Density: Stand Density Index (SDI) by vegetation type 14.4 Structure: Seral stage by vegetation type 14.5 Structure: Canopy Cover 14.6 Structure: Horizontal/vertical heterogeneity 14.7 Structure: Forest patches and openings (Individual, Clumps, Openings (ICO)) 14.8 Structure: Fine scale heterogeneity |
| 15 | Forest Resilience/ Resistance | Increase forest resilience to natural disturbances and stressors. Reestablish fire processes. | Have treated areas experienced fewer large-scale disturbances (e.g., wildfire, insect outbreaks) compared to untreated areas over the project implementation period? | 15.1 Mean condition class (mean fire return interval departure condition class) 15.2 Area burned by fire vegetation severity and min, mean, and max patch size by high severity 15.3 Trends in acres of tree mortality, number of dead trees, and damage causing agents (conifer and oak) |
| 16 | Habitat & Biodiversity | Improve and protect plant and wildlife habitat and biodiversity. | How do treatments affect the population or habitat quality for terrestrial and aquatic wildlife species in treated areas? | 16.1 Occupancy monitoring 16.2 Habitat: CWHR Stage (combination of canopy cover and QMD size class and vegetation type) |
| 17 | Habitat & Biodiversity | Improve and protect plant and wildlife habitat and biodiversity. | How do treatments affect occurrence or habitat quality for California Spotted Owls? | 17.1 Occupancy monitoring 17.2 Habitat: CWHR Stage (combination of canopy cover and QMD size class and vegetation type) 17.3 Canopy height 17.4 Horizontal and vertical heterogeneity |
| 18 | Habitat & Biodiversity | Improve and protect plant and wildlife habitat and biodiversity. | How do treatments (fuel breaks, thinning, Rx fire) affect occurrence or habitat quality indicators for target plant species in treated areas? | 18.1 Rare plant habitat and population trends |
| 19 | Habitat & Biodiversity | Improve and protect plant and wildlife habitat and biodiversity. | How did treatments affect the occurrence of special aquatic or terrestrial plant communities? | 19.1 Plant populations |
| 20 | Invasive Species | Improve and protect plant and wildlife habitat and biodiversity | Are project activities introducing and/or spreading invasive plants within the project area? | 20.1 Non-native invasive cover 20.2 Acres of non-native species |
| 21 | Invasive Species | Improve and protect plant and wildlife habitat and biodiversity | Are we meeting treatment objectives for targeted invasive species infestations within the project area (i.e. eradication vs. control)? | 21.1 Post-treatment efficacy (FACTs) 21.2 Reduction in infestation area/cover/density |
| 22 | Invasive Species | Improve and protect plant and wildlife habitat and biodiversity | Are we making progress removing priority infestations from the project area after 5 years, 10 years? | 22.1 Percentage of priority acres annually treated 22.2 Percentage of priority acres successfully restored after 5 years, |
| 23 | Watershed integrity | Improve and protect watershed integrity. | Are implemented BMPs effective in protecting beneficial uses of water? | 23.1 BMPs effectiveness |