ACCG Planning Work Group Zoom Meeting Summary

March 25th, 2026

# Meeting Participants

| # | Name | Affiliation |
| --- | --- | --- |
| 1 | Megan Layhee | UMRWA, ACCG Admin (meeting facilitator) |
| 2 | John Buckley | CSERC |
| 3 | Rich Farrington | AWA, UMRWA Board |
| 4 | Stan Dodson | CSERC |
| 5 | Chuck Loffland | UMRWA, private citizen |
| 6 | Kaylee Dillashaw | Calaveras RCD |
| 7 | Richard Sykes | UMRWA |
| 8 | Hannah Grabowski | SPI |
| 9 | Terry Woodrow | Alpine County, UMRWA Board |
| 10 | John Heissenbuttel | Heissenbuttel Natural Resources Consulting, Amador FSC Board |
| 11 | Michael Jow | STF |
| 12 | Dan Alvey | NFF |
| 13 | Regine Miller | Headwaters Environmental |

Housekeeping

Group reviewed the draft meeting agenda and the February work group meeting draft summary. One modification was made to the Feb. agenda—Add debrief from Wildfire Task Force attendees. With the correction, the revised version was accepted as final and will be added to the website.

MAC EIS and Record of Decisions Update:

- Each forest will issue its own ROD.

- Still awaiting clearance to publish the Notice of Availability, Final EIS and Records of Decision are delayed until most likely late April 2026.

MAC Implementation Plan:

- UMRWA will lead CEQA compliance once NEPA is finalized, targeting board approval July 2026.

- Implementation plan will prioritize treatment areas for 10 years with a target of 4,000-5,000 acres per year (not including additional future partners acres/year).

- Priority focus on communities, infrastructure and WUI areas.

- Some bird surveys and pre-implementation work already underway in priority areas. UMRA submitted a concept proposal to CAL FIRE for MAC funding including surveys and field work.

- Urgency emphasized due to high wildfire risk from current drought conditions.

- Local hiring policies and procurement processes need review (UMRWA action item).

- AB338 prevailing wage requirements (effective July 1) might substantially increase costs and reduce achievable acres.

- Limited federal funding expected; state funding is critical.

- Implementation plan as consensus item is tentatively scheduled for November 2026 general meeting.

Upcoming Meetings:

- April 15 general meeting may feature draft MAC ROD presentations (FS action item: follow up internally, then get back to Megan and Char)

- May 20th, 2026: Brandon Collins, USDA FS, Treatments for reducing severe wildfire risk

- June 17th, 2026: URMWA Aspen Team, Field assessment & suitability presentation (not a consensus item)

- July-August 2026 (McClintock staff Q&A, how to become Firewise community…working on other guest presenters, Action item: John H./Char)

- Sept. 2026 ACCG Field Tour: Location, topics, date TBD (Admin work group action item)

- Oct. 21st, 2026: Consensus Item: MAC Monitoring Strategy, Funding Plan

- Nov. 18th, 2026: Consensus Item: UMRWA MAC Implementation Work Plan

Next Planning Workgroup meeting: April 22, 2026