2026 Meeting Schedule for MAC Monitoring Development – ACCG Monitoring Workgroup

| Checklist | Date | Time |  | Team | Place | Task |
| --- | --- | --- | --- | --- | --- | --- |
| x | January 14 | 0900-1100 |  | Full | Virtual | Review Presentation of Monitoring Questions to ACCG – Finalize Disturbance |
| x | January 21 | 0900-1100 |  | Team and Full ACCG | In Person | Presentation to ACCG Full Group on the Monitoring Questions and Indicators Tasks: Incorporate feedback from full group |
| x | January - February | TBD |  | Focus Groups | Virtual | Understory and Wildlife Focus Groups Tasks: Schedule focus group meetings Share materials with group prior to meeting |
|  | February 11 | 0900-1200 |  | Full | Virtual | Finalize monitoring questions, indicators and methodology for Fire Theme. Discuss Watershed Theme. Optional hour for focus groups. Tasks: Send materials to group by February 4th |
|  | February - March | TBD |  | Team | Virtual | Work on specific protocols for Implementation/AGOL, Field Monitoring, and Funding |
|  | March 11 | 0900 – 1200 |  | Full | Virtual | Finalize monitoring questions, indicators and methodology for Understory and Overstory Theme. Optional hour for focus groups. Tasks: Send materials to group by March 4th |
|  | February - March | TBD |  | Team | Virtual | Work on specific protocols for Implementation/AGOL, Field Monitoring, and Funding |
|  | April | TBD |  | Team | Virtual | Finalize Draft MAC Monitoring Strategy |
|  | April 8 | 0900-1200 |  | Full | Virtual | Finalize monitoring questions, indicators and methodology for Wildlife, TEK and Socioeconomic Themes. Optional hour for focus groups. Tasks: Send materials to group by March 1st |
|  | May 13 | 0900-1200 |  | Full | Virtual | Review Draft MAC Monitoring Strategy Tasks: Send materials to group by May 6th |
|  | June 10 | 0900-1200 |  | Full | Virtual | Review Implementation and Field Monitoring Plan Tasks: Send materials to group by June 3rd |
|  | July 8 | 0900-1100 |  | Full | Virtual | Review Funding Plan Review Tasks: Send materials to group by July 1st |
|  | August 12 | 0900-1100 |  | Full | Virtual | Review 2nd Draft MAC Monitoring Strategy with additional plans Tasks: Send materials to group by August 5th |
|  | September 9 | 0900-1100 |  | Full | Virtual | Finalize Draft MAC Monitoring Strategy and Presentation to Full Group – Discuss any lingering issues |
|  | October 14 | 0900-1100 |  | Full | Virtual | Finalize Draft MAC Monitoring Strategy and Presentation to Full ACCG Group |
|  | October-November | TBD | Team |  | Virtual | Address comments and questions from Full ACCG Meeting and Final Draft |
|  | October 21 | 0900-1300 |  | Team and Full ACCG | In Person | Delivery of MAC Monitoring Draft to ACCG Tasks: Send materials to full ACCG group by October 14th |
|  | November 11 | 0900-1100 |  | Full | Virtual | Review of Comments from ACCG Presentation and Final MAC Monitoring Strategy |
|  | December 1 | TBD |  | Full | Virtual | Final MAC Monitoring Draft Due |
|  | December 9 | 0900-1200 |  | Full | In person | Celebration of Completed Draft Discussion of Implementation of MAC Monitoring Strategy |