
ACCG Planning Work Group Zoom Meeting Summary
April 22nd, 2026
Meeting Participants 	
	#
	Name
	Affiliation

	1
	Megan Layhee
	UMRWA, ACCG Admin (meeting facilitator)

	2
	John Buckley
	CSERC

	3
	Rich Farrington
	AWA, UMRWA Board

	4
	Stan Dodson
	CSERC

	5
	Chuck Loffland
	UMRWA, private citizen

	6
	Kaylee Dillashaw
	Calaveras RCD

	7
	Richard Sykes
	UMRWA

	8
	Hannah Grabowski
	SPI

	9
	Terry Woodrow
	Alpine County, UMRWA Board

	11
	Michael Jow
	STF

	12
	Dan Alvey
	NFF

	13
	Regine Miller
	Headwaters Environmental

	14
	Matt Brown
	ENF

	15
	Carinna Robertson
	STF, Calaveras RD

	16
	Trina Walley
	Calaveras RCD

	17
	Chris Schull
	Mason, Bruce & Girard

	18
	Alex Gorman
	Yosemite Rivers Alliance

	19
	Rose Day
	MLJT

	20
	Anna Bonnette
	STF, Calaveras RD

	21
	Jenna Narducci
	TCSI

	22
	Ray Cablayan
	STF, Calaveras RD

	23
	Anne Calderwood
	Ebbetts Pass Forest Watch, Beaver Integration Group



Housekeeping
Group reviewed the draft meeting agenda and the March work group meeting draft summary. Group accepted as final and will be added to the website. 
MAC EIS & Record of Decisions Debrief:
· Records of Decision for the MAC Forest Health and Resilience Project were released for both Stanislaus and El Dorado National Forests on April 17th, 2026.
· Group received a presentation by the STF staff on the RODs and FEIS at the April general meeting. Overall, the MAC proposed action stayed relatively the same between the DEIS and the FEIS and RODs. For both forests, some modifications were made to certain management requirements in response to public comment and FS Interdisciplinary Team. 
MAC CEQA & Implementation Plan, & other project-related topics:
· CEQA: UMRWA’s intention is to complete CEQA for portions of the MAC proposed action that can receive broad ACCG support/acceptance.
· Implementation work plan: target is to bring to ACCG for a consensus vote at the November 2026 general meeting. Protection of WUI (Wildland-Urban Interface) and communities are the top implementation priority.
· Bird surveys: Two-year protocol surveys may delay all treatments in California spotted owl habitat; exceptions possible for non-suitable habitat. (Action item: UMRWA follow up with ENF and STF staff to discuss this further).
· Contractor capacity: Logging contractors lack work due to weak timber markets, prevailing wage impacts, and diesel costs. This conversation sparked the need for a upcoming general meeting Socioeconomic panel (Action item: Char, Megan and Admin WG).
· Contracting IRTCs vs. IRSCs: 
· IRTCs: Timber value covers service work but limits biomass removal.
· IRSCs: Require external appropriated funding; no longer readily available.
· Sierra Nevada Wildlife History Map (source: STF): Acres burned escalated from 700K (1980s) to 3.6M (2020–2025, 5 years only). High-severity wildfire identified as primary threat to California spotted owl. (Action item: UMRWA determine if there is a CSO population map for the region looking at occupancy changes with these numerous, large-scale wildfires.) 

Upcoming Meetings:
· May 20th, 2026: Brandon Collins, USDA FS, Treatments for reducing severe wildfire risk
· June 17th, 2026: URMWA Aspen Team, Field assessment & suitability presentation (not a consensus item)
· July-August 2026 (McClintock staff Q&A, how to become Firewise community, Socioeconomic panel, Action item: John H./Char/Megan/Admin WG)
· Socioeconomic panelist volunteers: Hannah Grabowski (SPI, volunteered), Alex Gorman (YRA)
· Work group suggested to follow up with John Heissenbuttel and ask that he consider being on the panel and if he has any further suggested panelist.
· Sept. 2026 ACCG Field Tour: Location, topics, date TBD.
· Oct. 21st, 2026: Consensus Item: MAC Monitoring Strategy, Funding Plan 
· Nov. 18th, 2026: Consensus Item: UMRWA MAC Implementation Work Plan

Next Planning Workgroup meeting: May 27, 2026
  
2

