ACCG Planning Work Group Zoom Meeting Summary
May 27th, 2026

Meeting Participants 	
	#
	Name
	Affiliation

	1
	Megan Layhee
	UMRWA, ACCG Admin (meeting facilitator)

	2
	John Buckley
	CSERC

	3
	Rich Farrington
	AWA, UMRWA Board

	4
	Stan Dodson
	CSERC

	5
	Chuck Loffland
	UMRWA

	6
	Kaylee Dillashaw
	Calaveras RCD

	7
	Richard Sykes
	UMRWA

	8
	Hannah Grabowski
	SPI

	9
	Terry Woodrow
	Alpine County, UMRWA Board

	11
	Michael Jow
	STF

	12
	Kellin Brown
	STF

	13
	Trina Walley
	Calaveras RCD

	14
	Chris Schull
	Mason, Bruce & Girard

	15
	Alex Gorman
	Yosemite Rivers Alliance

	16
	Sophia Kauffman
	MLJT

	17
	Jenna Narducci
	TCSI

	18
	Ray Cablayan
	STF, Calaveras RD

	19
	Anne Calderwood
	Ebbetts Pass Forest Watch, Beaver Integration Group

	20
	Ronnie Martinez
	ENF, Amador RD

	21
	John Heissebuttel
	Heissenbuttel NRC

	22
	Linda Helm
	ENF, Amador RD



Housekeeping
Agenda and last month’s meeting summaries were approved.

Brief Summary
The work group discussion focused on the development of the MAC Project Implementation Work Plan prioritization criteria and approach. UMRWA’s intent with this discussion was to seek early input from the Workgroup on the prioritization framework before proceeding with the analysis in the coming months. The group also briefly discussed bird survey requirements for spotted owl and goshawk habitat, which will require two-year protocol surveys before any forest treatments can begin, potentially delaying implementation until 2028. The team discussed proposed prioritization criteria including wildfire risk, WUI community protection, infrastructure protection, and a new "other" category to capture ecological and operational considerations, with participants suggesting combining WUI and community protection categories and adding ecological criteria. The group also debriefed on Brandon Collins' recent presentation about forest management research, which confirmed the importance of reducing fuels and maintaining forest heterogeneity and discussed concerns about a proposed small virtual meeting with Congressman McClintock's staff, ultimately deciding they preferred a full ACCG general meeting format to address multiple topics rather than having just three representatives meet with legislative staff.
Action items
· Megan: Send email to Char and John Heissenbuttel to bring the issue of the Congressman McClintock virtual meeting to the Admin Workgroup agenda and communicate ACCG's preference for a full general meeting rather than a small group meeting. 
· Megan: Postpone the June 24th Planning Workgroup meeting and schedule the next Planning Workgroup meeting for July. 
· UMRWA: Update the prioritization criteria table to combine WUI and community protection, adjust weights as discussed, and add a 10% "other" category; circulate updated version to Planning Workgroup. 
· Megan: Email Char to add Chuck L. to upcoming Admin Workgroup meeting to help direct the conversation regarding the Congressman McClintock meeting 
· UMWRA team: Follow up with Michael J. (and possibly other Forest Service staff) to obtain and review the specific data source for "fire transmission to WUI" metric for possible inclusion in prioritization criteria. 
· UMWRA team: Coordinate with Forest Service (Stanislaus and Eldorado) to confirm the most current version of PODS and to understand each forest's program of work and planned treatments for the next 1-5 years and determine which areas should be excluded from UMRA's prioritization analysis. 
· UMWRA team: Begin pre-prioritization GIS analysis to delineate 1,000-acre project areas using PODS, slope, recent/planned treatment data, and other operational constraints. 
· UMWRA team: Proceed with prioritization analysis using updated criteria and weights and prepare maps for review at the August Planning Workgroup meeting.
· UMWRA team: Continue to explore options for working with SIG/Planscape Cooperative on post-prioritization modeling and/or prioritization steps, considering funding and technical constraints. 
· UMWRA team: Consider adding language about local contractor utilization into the later portions of the implementation plan, as feasible under UMRWA’s procurement policies.
· UMWRA team: Update "parcels" to "facilities" under infrastructure protection in the prioritization criteria, as suggested by Rich. 

