ACCG Planning Work Group Zoom Meeting Summary
September 23rd, 2026

Meeting Participants 	
	#
	Name
	Affiliation

	1
	Megan Layhee
	UMRWA, ACCG Admin (meeting facilitator)

	2
	John Buckley
	CSERC

	3
	Rich Farrington
	AWA, UMRWA Board

	4
	Anna Bonnette
	STF, Calaveras Ranger District

	5
	Dan Alvey
	NFF

	6
	Ray Cablayan
	STF, Calaveras Ranger District

	7
	Richard Sykes
	UMRWA

	8
	Carrina Robertson
	STF, Calaveras Ranger District

	9
	Trina Walley
	Calaveras RCD

	10
	Chuck Loffland
	UMRWA



Housekeeping
Agenda and last month’s meeting summaries were approved.

Brief Summary
The work group discussed MAC Project CEQA development, including that CEQA will not include additional owl habitat-related management requirements language, the CEQA Notice of Exemptions (NOEs) will go before the UMRWA Board on Oct 23rd, 2026 and then will be filed with the appropriate counties. The group also heard from UMRWA on development of the Implementation Work Plan (IWP), including that the IWP prioritization analysis is underway, and that until URMWA-FS can have discussions on the additional owl habitat-related management requirements language, UMRWA will focus on the non-commercial fuel’s reduction work, fuelbreaks and prescribed fire. Group also heard briefly from those that participated on the ACCG SNC block grant interview in August, and that it went well and that SNC expects to announce award recommendations in early-mid October. Group also debriefed on the September field tour and upcoming general meeting topics, including the MAC monitoring plan at the October 23rd meeting and whether to cancel the November 18th general meeting since the scheduled consensus item (UMRWA MAC IWP) will not be ready by then. Finally, the group agreed to have a future work group discussion on ACCG’s project development and support process, starting at the October work group meeting.
Action items
· Megan — Notify the broader ACCG as soon as SNC provides the mid-October decision/ recommendation on the SNC Landscape Block Grant. 
· Megan — Send out Doodle poll to schedule a special Planning Work Group meeting in November because the regular meeting falls near Thanksgiving, and use that meeting to share preliminary priority maps or, at minimum, a progress update. 
· Megan — Talk with the Admin Work Group about canceling or repurposing the November general meeting, with a suggestion that the Planning Work Group use that time slot instead. 
· Megan — Communicate to Char that the October 21 general meeting should include:
· the MAC monitoring plan for consensus support, and
· a brief MAC implementation work plan update from UMRWA
· Megan and Richard— Continue working with the Planning Work Group on the MAC implementation work plan schedule, including engagement points with the work group and both forests before any consensus recommendation is requested. 
· Planning work group— Revisit the ACCG project development and support process at the October 28 Planning Work Group meeting, including whether to de-emphasize the “development” part of the framework.  
