ACCG August Monitoring Meeting
Wednesday, September 9th, 2026
Attendees: Megan Layhee, Helen Loffland, Linda Diesem, Matt Brown and Chuck Loffland

General Updates
· October field visit: 
· Three Meadows works. 
· Becky: Aspen meeting is that afternoon of the 14th. Maybe come up with another date- Thursday, Oct. 15th is a good alternative for everyone at the meeting.
· Becky: Three Meadows works for everyone. If that site doesn’t work for Becky’s planned intentions for the day everyone is up for an alternative location. At 3 Meadows there’s conifer plots, photo monitoring and bee plots, and aspen in the area.
· Cornerstone 15-year report: 
· keep it in the monitoring work group; no sub-team. For Nov. 11th.
· send out the 10-year as report refresher ahead of the Nov. meeting.
· Send out template again
· Becky: resend Chuck Teams invite (he might have deleted it)
· Becky/Megan: Matt Brown late Oct.-Nov. send out and review Plan with FS Specialist once more time.
· Conifer removal in Barney Meadow in October (contact Matt Brown).
· Whitebark pine monitoring this years-seeing more blister rust (60-70% stands). 
· Meadow/willow planting process on Placerville, transplanting aspens interest. 
Draft MAC Strategy Final Review
· Section 2:
· All: Question 12.2 (Metadata 12.2.6): Do we leave this broad and say “utilize best available science”? Right now we have yet to define NRV and DCs.
· Leave it loosely defined for now, can include the example in the metadata or a different example but identify we’re not tied to that.
· Question 14: Review rational.
· Recommendation from group: the rationale paragraph looks good, it captures management actions and unforeseen disturbance events- that’s key. Don’t need to expand it anymore.
· Megan/Liam: Section 2.4 in progress, most likely have something by early October. 
· Mention in tribal section- If we are tracking prescribed fire, we also mean cultural burning.
· Go back through document and make sure prescribed fire and broadcast burning are used correctly. Also ensure whether we are meaning cultural burning, as well.
· Washoe and BVR has interest in mastication monitoring proposal and help in the planning on the monitoring (Helen L.)
· Section 4: 
· Megan/Becky: Work on rationale/Benefits for doing additional modules. Discuss more at September work group meeting. Look at the example pointing to Module Them 1 Module 3.
· Also look at costs again before and during work group meetings.
· Ensure we have enough budget for each module to perform data analysis and reporting to inform adaptive management.
· Becky Megan: Really scrutinize estimated costs. Group recommended having a cost range: best guess to up to 25%.

MAC PPT slides
· Maybe the vote is on the "plan" in concept acknowledging that the plan is going to be dynamic, and there will be updates back to the ACCG should any major deviations be necessary, refining smaller points, metrics etc. will be available for review, but will not be presented individually to the larger ACCG group.
